# WEB DEVELOPMENT SERVICES AGREEMENT

Date: February 20th, 2026

Project Name: Sindhi Namkeen & Dry Fruits E-Commerce Platform

__________________________________________________

# 1. PARTIES

Provider: White Wall Design

Client: Sindhi Namkeen & Dry Fruits

__________________________________________________

# 2. PROJECT SCOPE

The Service Provider agrees to design and develop a web-based e-commerce platform with the following core features as agreed upon:

## 2.1. Product Catalog

- Listing of approximately 400 Store Products.

- Dynamic filtering and categorization (Sweet, Namkeen, Dry Fruits, etc. [as shared by the client]).

- Search and "Load More" pagination functionality.

## 2.2. User Features

- Responsive Design (Mobile/Desktop).

- Shopping Cart functionality.

- Checkout process includes Cash on Delivery (COD) and Online Payments via Axis Bank Payment Gateway integration.

## 2.3. Admin Dashboard

- Secure Login for Super Admin.

- Inventory Management (Add/Edit/Delete Products).

- Order Management View (Order Status tracking).

## 2.4. Festive & Promotional Features

Festive Mode Toggle: The Admin Dashboard shall include a 'Festive Mode' toggle. Activation will apply a pre-defined festive theme (colors, background patterns) to the customer-facing website to reflect occasions (e.g., Diwali, Holi).

Offers Management: A dedicated section for the Admin to create and manage promotional offers. This includes percentage-based discounts, flat-rate discounts, category-specific offers, and product-specific offers.

Festive Labels: Admin can tag/untag products with 'Festive Special', 'Gifting', or 'Best Seller' labels which will be highlighted on the product cards.

Promotional Banners: Admin can upload and schedule promotional banners for the home page.

- ______________________________________________________________________________

# 3. DELIVERY & LOGISTICS MODEL

The website will include specific logic to handle the Client's delivery operations:

## 3.1. Standard Delivery Options

The system will support the following time-slot based delivery options:

- 3 Hours Delivery

- 6 Hours Delivery

- 9 Hours Delivery

## 3.2. Relaxed Delivery (Next Day)

- Orders placed before 3:00 PM: Eligible for same-day delivery logic (subject to slot availability).

- Orders placed after 3:00 PM: Delivered the following day (Turnaround Time: Within 1 Day).

## 3.3. Express Delivery

- Timeline: Delivery within 1 Hour.

- - Surcharge: An additional fee applies based on the delivery location (geolocation/distance calculation or zone-based logic as defined in technical specs).

# 4. PAYMENT GATEWAY TERMS AND LIABILITY:

Axis Bank Integration:

The Service Provider shall integrate the Axis Bank Payment Gateway for the processing of online transactions.

Gateway Removal and Modification:

In the event that the Client requests the removal or decoupling of the payment gateway from the platform at any future date, a specialized engineering and reconfiguration fee of INR 3,500 to INR 4,000 shall be payable by the Client.

Such removal process necessitates a scheduled platform suspension of 7 to 10 business days to ensure structural integrity and security compliance.

Limitation of Liability:

The Service Provider’s responsibility is limited to the technical integration of the payment gateway.

The Service Provider shall not be held liable for any disputes, delays, processing errors, settlement failures, or transaction issues arising within the banking infrastructure.

Any and all matters related to payment clearances and fund settlements are the exclusive responsibility of Axis Bank.

- ______________________________________________________________________________

# 5. FINANCIALS

| Item | Cost/Details |
| --- | --- |
| Development Fee | INR 25,000/- |
| Maintenance Costs | $20-25 per month (Render/Supabase/AWS as needed) |
| Payment Terms | As per agreed milestones |

______________________________________________________________________________

# 6. TIMELINE

- Total Timeline: 30 Days (Development & Production, date starts post we receive the axis bank API documentation)

- Contingency: 20 Days

- The project timeline is subject to the timely provision of assets, documents, and relevant material by the Client.

______________________________________________________________________________

# 7. TERMS AND CONDITIONS

Payment: 50% (INR 12,500/-) deposit required upon complete frontend work. Remaining balance due upon completion/handover.

Support platforms: Once the project reaches the hosting/production stage, the support amount for Render, and Supabase, as mentioned before will need to be paid by the client. The service provider will be responsible to update the client 3-4 days prior regarding the requirement for the said amount, for which the invoices shall also be shared with the client.

Intellectual Property: Upon full payment, the Client gets full ownership of the formulated code and designs.

Warranty: A 30-day support period is provided post-launch for bug fixes related to the scope of work.

# _____________________________________________________________

# 8. AGENCY RIGHTS & PROMOTION

- 1. Intellectual Property (Reiteration): As stated in Section 7 (point 3), all intellectual property rights belong to the Client upon full payment and completion.

- 2. Portfolio & Social Media: White Wall Design retains the right to publish non-confidential details (e.g., designs, case studies, screenshots) on their Instagram page and other portfolio platforms for marketing, and promotional purposes.

- 3. Collaboration: The Parties agree to explore opportunities for collaboration regarding the marketing and promotion of White Wall Design across social platforms where feasible.

______________________________________________________________________________

_________________________

Service Provider

White Wall Design

_________________________

Client

Sindhi Namkeen & Dry Fruits